Test Plan for

Project “supplySync”

General Information

| Customer | “supplySync” |
| --- | --- |
| Created by (Author) | Team 3 |
| Preparation date | February 16, 2026 |
| Version | 1.0 |
| Status | In Progress |

Summary

- General Information

- Purpose

- Scope of Project

- Work Plan

- Test Plan and Strategy

- Functional Testing

- Test Procedure

- Bug Reports

- Resources

- Testing Process Risks

- Test Team Expectations

- Responsibilities of Test Team Members

- Deliverables

- General Information

This document describes the methods, processes, and procedures that will be used by Test Team 3 during the functional testing of the “supplySync” web application. It is intended to serve as a reference manual throughout the testing activities and to provide a clear understanding of the overall testing approach.

This test plan is designed for QA engineers, any product owners and developers.

The objective of the testing activities is to verify and validate the functionality and features of the “supplySync” web application to ensure it meets the quality standards.

Testing will be performed exclusively on the web application, with a primary focus on the Google Chrome browser at this stage.

- Purpose

This Test Plan document for the “supplySync” project supports the following objectives:

- Identify the application features and functional areas of the “supplySync” web application that will be tested.

- Define and describe the testing strategies and approaches to be applied during the testing process.

- Identify the required testing resources and provide an initial estimate of testing effort based on the current scope.

- Specify the test deliverables that will be produced as a result of the testing activities.

Since the application is already available as a fully functional web application and no prior testing documentation, specifications, or instructions are provided, testing will be conducted based on application behavior, exploratory analysis, and functional validation of visible workflows.

The results of test execution will be documented and shared in the form of test execution summaries and reports, including identified issues and observations discovered during testing.

- Scope of Project

- Log In Functionality

- Companies

- Branches

- Masters

- Tariffs

- Orders

- Regions

HERE SHOULD BE USER STORIES AND TEST SCENARIOS

- Work Plan

- Test Plan preparation

Preparation of the test plan document defining the scope, objectives, testing approach, and responsibilities.

- Test Plan approval

Review and approval of the test plan

- Test framework setup

Creation of the Page Object Model (POM) structure for the “supplySync”  web application

Development of reusable methods and utilities to support efficient and maintainable test execution

- Functional testing and issue identification

Execution of functional testing activities for the “supplySync”  web application, including:

Functional testing using UI automation

Functional validation using additional tools and approaches such as Cucumber (BDD) and API testing

Documentation of identified issues, observations, and test results

- Test reporting from multiple tools

Generation and consolidation of test execution reports produced by different testing tools and frameworks used during functional testing.

- Final report preparation

Preparation and delivery of the final test report summarizing testing activities, coverage, results, and overall quality assessment of the application.

- Test Plan and Strategy

- Functional Testing

The objective of functional testing is to ensure that the “supplySync” web application functions correctly according to its intended behavior and business workflows, and that no critical or significant defects are present in the system.

Functional testing is the primary and most substantial phase of testing. It involves validating all functional areas of the web application by analyzing application behavior, user interactions, and system responses. The application must successfully pass all planned functional tests to ensure an acceptable level of quality.

Test Objective

Ensure that the “supplySync” web application behaves correctly and consistently across all functional areas.

Technique

Functional testing will be performed using a manual-first approach, followed by test automation, and will include the following activities:

- Manual execution of application workflows to understand and validate the behavior of the web application

- Exploration of the entire web application to identify functional flows, validations, and edge cases

- Automation of validated manual test scenarios using appropriate automation tools and frameworks

- Execution of automated test cases to ensure regression coverage and consistency

Testing will be performed using both valid and invalid data to verify that:

- Expected results occur when valid data is provided

- Appropriate error or warning messages are displayed when invalid data is used

- Business rules and validations are correctly implemented

- All major functional workflows of the web application operate as expected

Entry Criteria

Functional testing may begin when the following conditions are met:

- The “supplySync” web application is available and accessible in the test environment

- Confirmation is received from Bena Boss that the application is ready for testing

- All QA engineers have completed the required skills training and preparation activities

- The test environment is properly configured and stable

Exit Criteria

Functional testing will be considered complete when:

- All functional areas of the “supplySync” web application are manually tested

- All identified test scenarios are automated and executed successfully

- Automated test results and reports are generated and reviewed

- Testing outcomes and reports are delivered and approved by Bena Boss

- Test Procedure

The test procedure assumes the following points:

- Identification and documentation of any issues or unexpected behavior observed during testing.

Various aspects of the tested software will be verified through the execution of different types of testing to ensure overall application quality and stability.

Testing Types

- Functional Testing – verification of core business logic and application workflows

- UI Testing – validation of user interface elements, layout, and visual consistency

- Usability Testing – assessment of ease of use, navigation, and user experience

- Regression Testing – verification that existing functionality remains unaffected after changes or automation updates

- Retesting – re-execution of test cases for previously identified issues, if required

- API Testing – validation of backend services, request/response behavior, and data integrity (if requested)

- Bug Reports

Bug reports are created to provide product owners, including QA engineers, developers with clear and detailed information about any defects or unexpected behavior identified during testing. The purpose of these reports is to support effective analysis, understanding of root causes.

Each issue report will include the following information:

- Summary – a brief and clear description of the observed issue

- Location – the area or functionality of the “supplySync” web application where the issue occurs

- Steps to reproduce – a detailed, step-by-step description of how to reproduce the issue

- Severity – classification of the issue based on its impact on application functionality

- Additional information – supporting materials such as screenshots, screen recordings, logs, or other relevant evidence

All identified issues will be documented and included in test execution summaries and final reports shared with product owners and Bena Boss.

- Resources

The following tools will be used for the “supplySync” project:

| Process/Purpose: | Tool Used: |
| --- | --- |
| Source Code Management | GitHub |
| Issue Tracking (if required) | Jira |
| Test Automation Development | IntelliJ IDEA |
| Web Application Testing | Google Chrome |

- Testing Process Risks

The following issues may negatively impact the testing activities for the “supplySync” project:

- Changes in application behavior or business requirements that are introduced without prior discussion or clarification with the QA team

- Delays in submitting split parts of project by other QA team members

- Delays in addressing or resolving identified issues

- Delays in delivering updated versions or builds of the application for testing

These risks may affect testing schedules, coverage, and the overall quality of test results.

- Test Team Expectations

The following expectations apply throughout the testing process for the “supplySync” project:

- The test team should be provided with valid and up-to-date information related to the application during the entire testing process.

- All required equipment, tools, software, and test environments must be prepared and available before testing activities begin.

- All show-stopping or critical issues should be addressed and resolved as soon as possible to avoid delays in testing progress.

- All QA team members are expected to dedicate sufficient time and effort to complete assigned testing tasks, collaborate effectively, and contribute to the successful completion of the group project.

- Responsibilities of Test Team Members

- Log In Page Functionality – Meryan

- Companies Page Functionality – Zhibek

- Branches Page Functionality – Farkhad

- Master Page Functionality – Dana

- Tariffs Page Functionality – Rustam

- Orders Page Functionality – Elima

- Regions Page Functionality – Aiperi

- Web Application Documentation – Aruuke

- Boss – Bena

- Deliverables

- Test Plan

- Bug reports and reports regarding the testing progress